# PROJECT PLANNING PHASE

Project Name:

Optimization Droll: Optimizing user group & role management with access control & workflow

Team ID: NM2025TMID04955

Team Members:Vivek– Developer,Sreeman– Admin, Seyed Mohamed Yousuf– Tester

Date: 02/11/2025

| Sprint | Functional Requirement | User Story Number | User Story & Task | Story Points | Priority | Assigned To |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint - 1 | Role Creation | USN - 01 | Admin can create new roles for a group. Task: Role form setup & validation | 3 | High | Vivek |
| Sprint - 1 | Group Assignment | USN - 02 | Users can be added to groups with correct permissions. Task: Auto-default role assignment | 3 | High | Sreeman |
| Sprint - 2 | Workflow Setup | USN - 03 | Admins can configure workflow-based approvals. Task: Workflow rule-mapping | 4 | High | Seyed Mohamed Yousuf |
| Sprint - 3 | Access Testing & Documentation | USN - 04 | Tester validates approval & restrictions. Task: Document results & screenshots | 3 | Medium | Team |